Department of Electrical & Computer Engineering

Airborne Sampling/Sensing of Distal Volcanic Ash

Project Group Meeting #15

Agenda

Date:		Friday July 22nd 2016

Time:		3pm

Venue:	VH 457

Chair:		Parth Thakur

Secretary:	Jake Campbell

1.	Apologies

Ryan Taylor

2.	Minutes

(Attached)

3.	Matters arising

- Size of ash for sample size. Is 75 micron small enough

- Arrival of Modem and telemetry cable

4.	Correspondence

All CC’d in all correspondence

5.	Progress Reports:

- Mike – Telemetry

- Jamie – Sensor testing

- Jake – Sensor housing

- Parth –Electrostatic sensor

6.	Other business:

Minutes from last meeting below:

Department of Electrical & Computer Engineering

Airborne Sampling/Sensing of Distal Volcanic Ash

Project Group Meeting #14

Minutes

Minutes of the weekly meeting 15 July 2016

Present:

Maan Alkaisi, Adrian Weller, Jamie Van de Laar, Jake Campbell, Parth Thakur, Ryan Taylor, Mike Shanaher

1. Apologies:

- NIL

2. Minutes from last meeting

- (look at Minutes, July 8 2016)

3.	Matters arising

- RFD900+ modem bundle

  - Worth getting

  - Range might not be the one stated on the brochure.

  - Take design and power into consideration.

  - Bandwidth issue in NZ. Check if the bandwidth can be adjusted.

  - Be vary of the components placement as it can induce noise.

- Plane Interior (Fig 1.)

  - Ask NIWA if they are happy for the team to change the plane interior

  - Inner will be modularised so changes can be made easily.

  - Center of gravity has to be carefully monitored.

- Wind Tunnel (Fig 2.)

  - DTA can send down a controller to help with the running of the fan.

  - Could use other battery types.

  - Connect the fans independently.

4.	Correspondence

- NIL

5.	Progress Reports:

- Jamie Van de Laar

  - Interfacing Raspberry pi & OPC sensor

  - Done python scripting.

  - Done manual connection between the two.

  - Needs to create a automatic data transfer system through I2C.

  - Test the whole system in the test chamber with the bulk ash provided

- Jake Campbell

  - Looked at modularising each sensor.

    - This is so any necessary changes can be easily made to the plane.

  - OPC sensor has to be parallel to wind flow

    - Sensor needs to be vertically mounted.

    - A hose needs to be connected from the bottom of the plane to the OPC for wind flow.

- Mike Shanaher

  - See file “Hardware Layout”.

  - Blue- Standard hardware.

  - Grey- Motor, RC controller.

  - Green- Modules added to the system.

  - Have an SD card to store data in case radio is not operational.

  - Could log sensor data separately into Raspberry Pi.

- Ryan Taylor

  - Made tunnel section.

  - Buy Perspex to add to the wind tunnel.

  - Look into the insertion of ash into the wind tunnel. It is recommended that ash be put after the honeycomb mesh.

  - Measure air speed while conduction tests.

6.	Other business:

Meeting ACTION LIST

| ACTION | ASSIGNED TO | DUE DATE |
| --- | --- | --- |

Next meeting date: Friday 22 July 1030hrs

Figure 1. Plane interior

Figure 2. Wind Tunnel